LAT-TD-06996-01    LAT FSW Qualification Test Procedure, CMDFNC_002

        27 of 30

	[image: image1.jpg]



	Document #
	Date effective

	
	LAT-TD-06996-02
	05/22/07

	
	Author(s)
	Supersedes

	
	Shantha Condamoor
	LAT-TD-06996-01

	
	
	

	
	
	

	
	Subsystem/Office

	
	Electronics & DAQ Subsystem

	Document Title

	LAT FSW Qualification Test Procedure: 

CMDFNC_002: 1553 Interface and Command Functional Verification II


Change History Log

	Revision
	Effective Date
	Description of Changes

	01
	July 20, 2005
	Initial Release.

	02
	May 22, 2007
	Resurrected this test procedure to cover command validity testing for a set of commands added to the FSW T&C database since Rev 01 of this procedure.

	
	
	

	
	
	

	
	
	


Table of Contents

3Table of Contents


51.
Scope


51.1
Test Suite


71.2
Test ID


71.3
Requirement(s) Tested


102.
DEFINITIONS AND ACRONYMS


102.1
Definitions


102.2
Acronyms


113.
REFERENCES


113.1
Applicable Documents


124.
REQUIREMENTS


124.1
Test Data, Equipment and Software


124.2
Quality Assurance


124.3
Safety


134.4
Warnings, Cautions, and Notes


134.5
General Instructions


145.
SETUP


145.1
Hardware Setup


155.2
Software Setup


175.3
Setup Validation


186.
TEST PROCEDURE FOR CMDFNC_002


186.1
Test Objective


196.2
Test Input Files


196.3
Test Preparation


206.4
Test Procedure and Test Analysis


277.
TEST POST_CONDITIONS AND OVERALL OUTCOME


277.1
Test Post-Conditions


277.2
Overall Outcome of CMDFNC_002


298.
CERTIFICATION


30Appendix A: Deviations from the Qualification Test Procedure





1. Scope

This document describes the procedure followed for qualification testing of the LAT FSW. This Qualification Test Procedure document describes one of the qualification tests executed to verify compliance with the requirements defined in the “Flight Software Specification – Level III” (LAT-SS-00399).

1.1 Test Suite

CMDFNC

The Test Suite is a logical grouping of a set of tests based on common functionalities and can be executed as a suite of tests in some order when the pre-conditions and post-conditions for each test within the suite have been met successfully. 

This test procedure CMDFNC_002 belongs in the Test Suite CMDFNC under the FST Project.

The CMDFNC tests verify that the set of LAT commands defined in Section 1.1.1 are executed through the 1553 interface with command execution and completion status reported in telemetry when command verification features are switched on. These tests also verify that the SIU FSW validates these commands and command parameters prior to command execution.

1.1.1 Relationship of CMDFNC_002 to Other Test Suites

Responsibility for verifying 1553 interface and telecommand validation and processing requirements is shared between the CMDFNC_002 test and the CMDFNC_003 test. In particular, CMDFNC_002 verifies that LAT Computer Manager (LCM), LAT Spacecraft Messages (LSM), and LAT Software Watchdog (LSW) telecommands have the correct format, can be received over the 1553 interface and processed, and are correctly processed. By contrast, the CMDFNC_003 test tests these telecommands when packet structures and parameters are invalid. The specific requirements shared between these test suites are identified in Section 1.3 below. See the CMDFNC_003 test procedure document for a complete discussion of how responsibility for testing the entire telecommand and telemetry interface is mapped among various qualification test suites.

The following LCM, LSM, and LSW telecommands and telemetry are used in this test.


	
	
	
	

	
	
	
	



	
	
	

	
	
	

	
	
	

	
	
	


LCM Telecommands
	APID
	FC
	
	Cmd. Packet (L)
	Description (L)

	0x694
	0
	
	ScrubRun
	Run memory scrubber

	0x694
	1
	
	ScrubCfg
	Configure the memory scrubber

	0x694
	2
	
	ErrorCfg
	Configure CPU error handling

	0x695
	0
	
	MsgResponse
	Change task messaging level

	0x695
	1
	
	CmdResponse
	Change task command confirmation level

	0x695
	2
	
	ModuleDump
	Generate CPU code module listing

	0x695
	3
	
	TaskDump
	Generate CPU task listing

	0x695
	5
	
	Stats
	Set up the SMON statistics monitor

	0x695
	6
	
	Noop
	LCM no-op

	0x695
	7
	
	MsgOutCfg
	Configure MSG output interface


LSM Telecommands
	APID
	FC
	
	Cmd. Packet (L)
	Description (L)

	0x690
	0
	
	SSRoutputOff
	Turn off echo of Magic 7 commands to SSR

	0x690
	1
	
	SSRoutputOn
	Turn on echo of Magic 7 commands to the SSR

	0x690
	2
	
	Noop
	No operation


LSW  Telecommands 

	APID
	FC
	
	Cmd. Packet (L)
	Description (L)

	0x64C
	0
	
	Noop
	No-Op

	0x64C
	1
	
	DumpStart
	Dump the start line system trace

	0x64C
	2
	
	DumpTraceById
	Dump a code trace by numeric identifier

	0x64C
	3
	
	DumpTraceByName
	Dump a code trace by name.

	0x64C
	4
	
	SetTraceConfig
	Set the values of the trace enable bits.


LCM Telemetry 

	APID
	Tlm. Packet (L)
	Description (L)

	0x2D1
	LLCMMODLIST
	Module Status Dump

	0x2D2
	LLCMTASKLIST
	Task Status Dump

	0x2D5
	LCMMSGOUTC
	CTDB MSG Output


1.2 Test ID

CMDFNC_002

Test CMDFNC_002 contains one main script, CMDFNC_002.py, which can be run when the SIU or an EPU is in the Boot Mode.
1.3 Requirement(s) Tested

The Qualification Test Procedure described herein is performed to verify that the FSW satisfies the following requirement(s), quoted from the Flight Software Specification – Level III.

CMDFNC_002 verifies proper processing of a set of FSW telecommands that provide functionality from derived requirements; that is, these telecommands and associated FSW features do not map to specific Level III FSW requirements. 
	
	
	
	

	
	
	
	

	
	
	
	


This test shares verification of requirements with the CMDFNC_003 test. The requirements partially verified in this test are listed below.

	Requirement Number
	Requirement Name
	Requirement
	Level of Requirements Verification in This Test

	5.2.2.1.1


	Command, Telemetry, and Data Bus Protocol – SC
	[2] (3.2.5.1.1)  [3] (5.3.4)  [4] (5.3.1)

The SIU FSW shall exchange commands, low rate telemetry, time messages, and ancillary data with the SC C&DH across a MIL-STD-1553B bus, using the MIL-STD-1553B physical layer protocol.
	Partial

(Also see the CMDFNC_003 test)

	5.2.2.1.3


	Data Format
	[1] (3.1.2.5.1.1)  [2] (3.2.5.4.6)

All data exchanged across the CTDB interface shall be formatted as CCSDS telecommand or telemetry packets, as specified in [7].
	Partial

(Also see the CMDFNC_003 test)

	5.3.3.5


	Command Format
	[Derived]

The FSW shall be able to process commands of the format described in [9].
	Partial

(Also see the CMDFNC_003 test)

	5.3.3.9.1


	Data Integrity Errors
	[Derived]

To reduce the chance of executing a corrupted command, the FSW shall validate commands prior to execution.
	Partial

(Also see the CMDFNC_003 test)

	5.3.3.9.2


	Parameter Validation
	[Derived]

The SIU FSW shall validate command parameters prior to execution.

	Partial

(Also see the CMDFNC_003 test)


This test also shares verification of certain requirements with the NBTLMV suite. The requirements partially verified in this test are listed below.

	Requirement Number
	Requirement Name
	Requirement
	Level of Requirements Verification in This Test

	5.3.5.2
	Diagnostic Telemetry
	[Derived]

The FSW shall send diagnostic telemetry messages, as defined in [9], to the SC via the CTDB. 

Diagnostic telemetry is sent in response to a command and downlinked immediately while the SC is in contact with the ground. If not in contact, the telemetry is written to the solid-state recorder on the spacecraft.
	Partial

(CMDFNC_002 verifies that telemetry packets transmitted by the LCM FSW have APIDs in the diagnostic telemetry APID range and that these packets are delivered over the CTDB, as required. Transmission of other diagnostic telemetry is covered by the NBTLMV test suite)


If the requirement(s) quoted above cite external documents (e.g., “…Further details are provided in [11]”), consult LAT-SS-00399 for the list of citations.
If the requirement(s) quoted above cite external documents (e.g., “…Further details are provided in [11]”), consult LAT-SS-00399 for the list of citations.

2. DEFINITIONS AND ACRONYMS

The following terms, abbreviations, and acronyms are used in this document:

2.1 Definitions

	Hz
	Hertz, unit of frequency 

	V
	Volt

	W
	Watt

	s, sec
	seconds

	
	

	
	


2.2 Acronyms

	CAL
	Calorimeter

	EGSE
	Electrical Ground Support Equipment

	GASU
	Global trigger Anti-collision Spacecraft Unit

	PTR
	Post Test Review

	TEM
	Tower Electronics Module

	TKR
	Tracker

	TPS
	Tower Power Supply

	TRR
	Test Readiness Review

	QAE
	Quality Assurance Engineer

	TE
	Test Engineer

	
	

	
	

	
	

	
	

	
	


3. REFERENCES

The list below provides documents that are to be used as references for this procedure:

3.1 Applicable Documents

	Document Number
	Description

	SPECIFICATIONS
	

	LAT-SS-00399
	LAT Flight Software Level III Specification

	1196 EI-S46310-000
	GLAST 1553 Bus Protocol Interface Control

	LAT-TD-02659
	LAT Flight Software Telecommand and Telemetry Formats

	LAT-TD-0561
	The Virtual Spacecraft (VSC)

	
	

	PROCEDURES
	

	LAT-TD-TBD
	CMDFNC_003: 1553 Interface and Command Functional Verification

	
	

	
	

	PLANS
	

	LAT-MD-00039
	Performance Assurance Implementation Plan

	LAT-MD-00078
	GLAST LAT System Safety Program Plan

	LAT-MD-00404
	LAT Contamination Control Plan

	LAT-MD-00408
	LAT Program Instrument Performance Verification Plan

	LAT-SS-00296
	T & DF Test Plan

	LAT-TD-00297
	LAT Electronics Test Plan

	LAT-TD-00786
	LAT Flight Software Test Plan

	
	

	
	

	DRAWINGS
	

	N/A
	

	
	

	OTHER
	

	LAT-MD-00091
	GLAST Quality Manual

	LAT-MD-00471
	Control of Nonconforming Product

	LAT-MD-00472
	Corrective and Preventative Action

	
	

	
	

	
	


4. REQUIREMENTS

This section lists the requirements that shall be followed during the LAT FSW Qualification Testing process.

The Performance Assurance Implementation Plan, LAT-MD-00039, shall be utilized to ensure that the products produced by the GLAST LAT project intended for design qualification, flight and critical ground support equipment usage meet the required levels of quality and functionality for their intended purposes.

The LAT Program Instrument Performance Verification Plan, LAT-MD-00408, shall be utilized to address the testing to be performed at the unit/subsystem and instrument level for flight qualification, proto-flight and acceptance testing phases. Also included are the necessary processes/procedures and systems assurance activities.

4.1 Test Data, Equipment and Software

This procedure shall follow the requirements found in the Control of Nonconforming Product, LAT-MD-00471. This document establishes the method to identify and control nonconforming product developed by the LAT project team.

4.2 Quality Assurance

This procedure shall follow the requirements found in the Corrective and Preventative Action document, LAT-MD-00472 and the GLAST Quality Manual, LAT-MD-00091.

The Corrective and Preventative Action document establishes the method to be used to initiate, implement, evaluate and record corrective and preventive actions. The GLAST Quality Manual defines the methods implemented by the GLAST LAT project to ensure consistent quality of all processes for procurement, design, development and production of flight hardware, flight software and all associated ground support equipment interfacing with flight hardware and software.

4.3 Safety

This procedure shall follow the requirements found in the GLAST LAT System Safety Program Plan, LAT-MD-00078. This document defines all phases of the LAT program including: design, development, fabrication, handling, transportation, storage, test, assembly and operation.

WARNING: When high voltages are present extreme care should be exercised.

4.4 Warnings, Cautions, and Notes

The following SAFETY ALERTS are intended to create awareness of the potential safety hazards and the steps that must be taken to avoid accidents. These same alerts are used throughout this document to identify specific hazards that may endanger personnel and/or equipment.

Identification of every conceivable hazardous situation is impossible. Therefore, all personnel have the responsibility to diligently exercise safe practices whenever exposed to this equipment.

WARNING: Indicates a potential hazardous situation which, if not avoided, could result in death or injury.

CAUTION: Indicates a potential hazardous situation which, if not avoided, could result in damage to equipment.

Note: Indicates a notification of information that is important, but not hazard related.

4.5 General Instructions

This qualification test procedure shall be conducted on a formal basis to its latest approved and released version. The designated Software QAE shall be notified 24 hours prior to the start of this procedure. Software QAE may monitor the execution of all or part of this procedure should they elect to do so.

The Test Engineer conducting this test shall read this document in its entirety and resolve any apparent ambiguities before beginning the procedures described herein.

Deviations from the procedures described in this document and breaks in hardware or software configuration can only be initiated by the Test Engineer, must be approved by QA, and must be documented in Appendix A. 

Any nonconformance/defect/anomaly is to be reported in JIRA. Refer to the LAT Flight Software Test Plan LAT-TD-00786 for guidance. Do not alter or break configuration if a failure occurs. Notify Software Quality Assurance. 

All success conditions for a test must be met for the test to pass.

5. SETUP

This section describes the hardware and software configuration used for the qualification test described later in this document. Any break from configuration or deviation from a particular procedure must be authorized by the Quality Assurance Engineer and documented in Appendix A.

5.1 Hardware Setup

The list below indicates the equipment that is used to execute the tests described in this document.

	Hardware Unit
	Manufacturer
	GLAT Number (and Hardware Sub-Units by GLAT Number)
	Firmware Version (where applicable)

	Virtual Spacecraft (VSC) 
	SLAC
	
	

	Spacecraft Interface Unit (SIU)
	SLAC
	
	

	Event Processing Unit (EPU): 2
(EPU0 and EPU1)
	SLAC
	
	

	Global trigger, ACD, DAQ, and Signal distribution unit (GASU)
	SLAC
	
	

	Power Distribution Unit (PDU)
	SLAC
	
	

	1553 cables and couplers
	SLAC
	
	

	Unix or Linux Host

Establishes connection between VSC and the terminal from which the test is run.
	
	
	

	Power supply for SIU
	SLAC
	
	


The Figure below depicts the Testbed on which this qualification test is performed. The particular hardware units utilized in this test are itemized by GLAT number and firmware version in the preceding table.

 [image: image2.png]From EBM

(GASU)
LVDS Science Heater Switch Environmental
Data Interface Monitor (LEDs) Simulator Boards
vsc
Host
1-PPS
(LTX proxy 1-PPS (GPS —
interface to 1
i or CPU clock) —
test scripts, (x2) PDU (x2)
test outputs) - -
1553 Environmental
mv2304 CPU|S 1553 J« swidhes {10 Registers
Ethernet [sumr 1553|
O Power Switches
Discrete pios| Mo [S[tce
| discretexs |
Ethernet Lines Board
Board *
GASU (x2)
Terminal VSC back-end VSC front-end
interface interface
I N
EPU (x3)
CRU
RAD750
SIB e '
< )
FES
Terminal
Iy
Ethernet
FES
TEM
Conmrs TEM (x16) TEM
(8 PC Boards)|
Front End Sim. Boards:
5 TKR: 1/twr = 16 boards
> (B cAL 1twr= 16 boaras
L,| fes |2 | AcD:2icomer =8 boards
Controller g
{0 Bcard) |ACD FES Board
1 Output to AEM
B | =
Clock Signal
ACD Controllers
(2 PC Boards) &@Ag —

n

0 VSC
LVDS Science
Interface




Figure 1. FSW Testbed

5.2 Software Setup

The software required to prepare for and execute the tests described in this Qualification Test Procedure document is itemized in this section.

5.2.1 Test Tools

The following table specifies the test executive used to run this qualification test, and identifies the other software tools used to support the execution of the test. The “Software Version Number” column identifies the version number of the test tool being used; alternatively, this column identifies the hardcopy attachment to this document that records the version of the tool being used (e.g., “Attachment 1”). The “Path to Attachment” column identifies the directory in which the electronic copy of any hardcopy attachment is saved (if applicable).

	Software
	Description of Software
	Software Version Number
(or Specify Attachment Number)
	Path to Attachment
(If Applicable)

	LTX
	LAT Test Executive
	
	

	VSC
	Virtual Spacecraft system software 
	
	

	VPI
	VSC Python/Proxy Interface 
	
	


5.2.2 Test Scripts

The following table identifies the test scripts that are run to execute this qualification test. The “Script Version Number” column identifies which version of the script is being used; alternatively, this column identifies the hardcopy attachment to this document that records the version of the script being used (e.g., “Attachment 1”). The “Path to Attachment” column identifies the directory in which the electronic copy of any hardcopy attachment is saved (if applicable).

	Test Script
	Description of Test Script
	Script Version Number
(or Specify Attachment Number)
	Path to Attachment
(If Applicable)

	CMDFNC_002.py
	This script, the main test execution script, tests FSW operating in Boot Mode. It executes tests of SIU and EPU FSW. The script controls the entire test process, detecting the state of the hardware and FSW and advancing the SIU and EPUs through the different operational modes covered during the test.
	
	


5.2.3 Flight Software

This qualification test is performed on a complete, integrated Candidate Release of FSW. All FSW libraries under test are final Flight Unit Candidate versions. The test described in this document is designed to evaluate the particular FSW packages and constituents listed in the following table; for clarity, only those constituents that are the focus of the test are listed below. 

	FSW Package
	Constituent(s)

	PBC
	

	CTDB
	

	
	

	
	


The Candidate Release into which these FSW constituents are integrated is identified in the following table. The “Candidate Release Build Number” column specifies the build number of the FSW Candidate Release under test (e.g., “B0-0-1”). The “Candidate Release Attachment Number” column identifies which hardcopy attachment to this document confirms the name and version number of the full set of FSW packages and constituents used in the test (e.g., “Attachment 2”). The “Path to Attachment” column specifies where in the test repository an electronic copy of the hardcopy attachment has been saved. 

	Candidate Release Build Number
	Candidate Release Attachment Number
	Path to Attachment

	
	
	


5.3 Setup Validation

5.3.1 Hardware Validation

The following signatures confirm that the Test Engineer and Quality Assurance Engineer have verified the GLAT numbers, firmware version numbers, and the proper connection of all hardware listed in the table in Section 5.1.

__________________   
_____________ ________________   ______________
Date

Time

Test Engineer

QAE


5.3.2 Software Validation

The Test Engineer performs the following procedure to validate the software setup for this qualification test and records completion of the setup validation steps in the space provided.

	Step No.
	Description of Step
	Step Outcome

	1
	Record the version numbers of all test tools used to perform this qualification test in the table in Section 5.2.1
	Complete/
Not Complete

	2
	Record the version numbers of all test scripts used to perform this qualification test in the table in Section 5.2.2
	Complete/
Not Complete

	3
	Record the version numbers of the FSW constituents and the Candidate Release on which this test is performed in Section 5.2.3. 
	Complete/
Not Complete


The following signatures confirm that, using the procedure described in the previous table, the Test Engineer and Quality Assurance Engineer have verified that all versions of test support software, test scripts, and FSW constituents match those identified in Section 5.2.

__________________   
_____________ ________________   ______________
Date

Time

Test Engineer

QAE


6. TEST PROCEDURE FOR CMDFNC_002 

6.1 Test Objective

The following are the objectives of this test when tested in Application Mode.

This test verifies that LCM, LSM, and LSW telecommands and diagnostic telemetry have the correct structure, and the telecommands are successfully processed when command parameters are valid. 

This Test Objective is broken down into the following Test Sub-Objectives.

	Number
	Test Sub-Objective

	1
	Verify telecommands and telemetry on SIU, EPU0 and EPU1. 

	
	

	
	

	
	

	
	


As explained in Section 1, the CMDFNC_002 test is related to CMDFNC_003 test. CMDFNC_002 partially verifies some of the 1553 interface and command validation requirements, thus the following are also listed as Test Objectives and are verified in this test.

	Number
	Test Sub-Objective

	2
	Verify that the supported Telecommands and Telemetry exchanged across the 1553 Interface conform to CCSDS packet structure:

	3
	Verify that SIU FSW processes LAT commands from the SC in the order that they are received. 

	4
	Verify that for all extended LFS commands from SC, the FSW is capable of generating time-tagged telemetry notification of their dispatch for execution. 

	5
	Verifies that FSW is capable of generating time-tagged telemetry notification of command completion status (success or general cause of failure) for all extended LFS commands.

	6
	Verify that the supported valid Telecommands issued by S/C with LAT as their destination are received correctly and processed. 


6.2  Test Input Files

The following table identifies all auxiliary files (e.g., Front End Simulator data files, GLEAM data files) used as inputs to this qualification test. Note that not all qualification tests use input data of this type. The “Input File Version Number” column identifies the version number of the auxiliary file being used; alternatively, this column identifies the hardcopy attachment to this document that records the version of the file being used (e.g., “Attachment 1”). The “Path to Attachment” column specifies where in the test repository an electronic copy of the hardcopy attachment has been saved.

	Input File
	Description of Input File
	Input File Version Number (or Specify Attachment Number)
	Path to Attachment
(If Applicable)

	CMDFNC_002.xml
	LTX test configuration file
	
	

	lat_hkp_mne.txt
	VPI input file to configure archiving of LAT housekeeping specific mnemonics
	
	

	lat_diag_mne.txt
	VPI input file to configure archiving of LAT diagnostic specific mnemonics
	
	

	lat_hkp_apid.txt
	VPI input file to configure archiving of LAT housekeeping specific apids
	
	

	lat_diag_apid.txt
	VPI input file to configure archiving of LAT diagnostic specific apids
	
	

	lat_sci_apid.txt
	VPI input file to configure archiving of LAT science specific apids
	
	

	vsc_cmd_apid.txt
	VPI input file to configure archiving of VSC command specific apids
	
	

	
	
	
	


6.3 Test Preparation

After the hardware and software setup has been validated, steps may be required to place the hardware and FSW in an operational mode in which the qualification test can be performed or otherwise complete preparations for the test to begin.

The Test Engineer carries out the following procedure to prepare for qualification tested and records completion of the test preparation steps in the space provided.

	Step No.
	Description of Step
	Step Outcome

	1
	Confirm that the VSC is powered up.
	Complete/
Not Complete


The Test Engineer and Quality Assurance Engineer verify that all test preparation steps are complete.

__________________   
_____________ ________________   ______________
Date

Time

Test Engineer

QAE


6.4 Test Procedure and Test Analysis

This section describes the step by step procedure performed once the test preparation is complete. The test as well as analysis for each of the sub-objectives is conducted by the main test script CMDFNC_002. 

The Test Engineer proceeds with the qualification test procedure itself, as described below, and records the outcome of each step during test execution. The outcome of each step is either “Complete” or “Not Complete” (for steps which involve no analysis or verification); or, “Pass” or “Fail” (for steps involved in verifying completion of test objectives and sub-objectives). 

The test procedure is executed on the SIU and EPUs, in Boot Mode, in 4 major parts:

•
SIU Application Mode Testing

•
EPU0 Application Mode Testing

•
EPU1 Application Mode Testing

•
Review of Test Outputs

6.4.1 Part 1: SIU Application Mode Testing

This part of the test exercises the telecommands listed in Section 1.1.1 while the SIU is operating in Application Mode.

	Step No.
	Description of Step
	Step Outcome

	1
	At the test terminal, run the script CMDFNC_002 under LTX through the VSC with the following command:

$ ltx run CMDFNC_002 
	Complete/
Not Complete

	2
	The test script determines whether the SIU FSW is currently operating in Boot Mode or Application Mode by detecting whether boot housekeeping or application housekeeping telemetry is being transmitted. Regardless of the SIU’s current mode, the script sends the SIU the LPBCRESET telecommand to reboot the unit.

The script then checks whether the SIU FSW is now operating in Boot Mode by detecting if boot housekeeping is being transmitted. If not, the script sends the LPBCRESET command and checks again. 

If the SIU FSW cannot be placed in Boot Mode, LTX prints an error message to the screen and exits, aborting the test.

	N/A

	3
	The test script advances the SIU FSW to Application Mode by sending the LPBCRTOSEXEC telecommand, which commands the SIU to perform a secondary boot. 

The script checks that the SIU is operating in Application Mode by detecting whether Application Mode housekeeping telemetry is being transmitted.

If the SIU FSW cannot be advanced to Application Mode, LTX prints an error message to the screen and exits, aborting the test.
	N/A

	
	

	

	4
	Next, the script executes its SIU Application Mode Data Format and Integrity phase. In this Step, the script tests for correct processing of valid commands listed in section 1.1.1.
The telecommands that are listed under the packages LCM, LSM, and LSW in section 1.1.1 are sent sequentially with valid Headers and Checksums. Command Verification Telemetry received for each of these commands is analyzed to confirm success of reception and processing.

The various incoming Telemetry sent by FSW in response to any of these commands are also examined for CCSDS conformance for Header values.

	N/A

	5
	
Next, the script executes its SIU Application Mode Command Format and Parameter Validation phase. In this step, the script tests for correct processing of commands with valid parameters. All the telecommands that are listed under the packages LCM, LSM, and LSW in section 1.1.1 are sent sequentially with valid parameters. Command Verification Telemetry received for each of these commands is analyzed to confirm success of reception and processing.

The various incoming Telemetry sent by FSW over the 155 interface in response to any of these commands are also examined for CCSDS conformance for Payload values.
	N/A

	6
	Next, the script executes its SIU Application Mode Command Processing Order phase.

For all of the commands sent out in the previous two steps, it is verified that the Deque time (deq_msui and deq_lsui fields) returned in the Command Verification Telemetry is in the same increasing order as the commands sent from SC.
	N/A

	7
	Next, the script executes the SIU Application Mode Command Execution Notification phase.

For all of the commands sent out in the previous steps, it is verified that the there are Dispatch for Execution timestamps (exec_msui and exec_lsui) received in the Command Verification Telemetry for each of the command sent.
	N/A

	8
	Next the script executes the SIU Application Mode Command Completion Status phase.

For all of the commands sent out in the previous steps, it is verified that the Status field in the received Command Verification Telemetry for each of the command sent, contains the correct SUCCESS/ERROR or other status codes.
	N/A

	9
	Next the script executes the SIU Application Mode Command Rates phase.

20 commands comprising a mixture of different commands are issued within one second.

Verified by receiving the CmdConfirm Telemetry for all the 20 commands and noting that all 20 of them were correctly received and dispatched for execution.
	N/A


6.4.2 Part 2: EPU0 Application Mode Testing

Once SIU testing is complete, the test exercises the LCM and LSW telecommand handling functionality of EPU0 FSW while EPU0 is operating in Application Mode. As described below, at this stage, the test procedure moves through a series of steps to place the GASU, PDU, EPUs, and instrument power in a “clean” state for testing. Once this is accomplished, the secondary boot command testing continues.

	Step No.
	Description of Step
	Step Outcome

	
	
	

	
	


	

	
	



	

	10
	The script sends the LIMMAINFEEDON telecommand to power up the PDU and GASU. 
	N/A

	11
	The script then sends the LIMPOWERON command to power up EPU0. In response to a powerup, EPU0 should begin a primary boot.

The test script determines whether EPU0 is operating in Boot Mode as a result of the powerup and primary boot by detecting whether the EPU is transmitting boot housekeeping telemetry.  If not, the script sends the LPBCRESET command to EPU0 and checks again. 

If the EPU0 FSW cannot be placed in Boot Mode, LTX prints an error message to the screen and exits, aborting the test.

If the test is NOT aborted, mark “Complete” for the Step Outcome.
	Complete/
Not Complete

	12
	The test script advances the EPU FSW to Application Mode by sending the LPBCRTOSEXEC telecommand, which commands the EPU to perform a secondary boot. 

The script checks that the EPU is operating in Application Mode by detecting whether Application Mode housekeeping telemetry is being transmitted.

If the EPU FSW cannot be advanced to Application Mode, LTX prints an error message to the screen and exits, aborting the test.

	N/A

	13
	Next, the script executes its EPU0 Application Mode Data Format and Integrity phase. In this Step, the script tests for correct processing of valid commands listed in section 1.1.1.

The telecommands that are listed under the packages LCM and LSW in section 1.1.1 are sent sequentially with valid Headers and Checksums. Command Verification Telemetry received for each of these commands is analyzed to confirm success of reception and processing.

The various incoming Telemetry sent by FSW in response to any of these commands are also examined for CCSDS conformance for Header values.
	N/A

	14
	Next, the script executes its EPU0 Application Mode Command Format and Parameter Validation phase. In this step, the script tests for correct processing of commands with valid parameters. All the telecommands that are listed under the packages LCM and LSW in section 1.1.1 are sent sequentially with valid parameters. Command Verification Telemetry received for each of these commands is analyzed to confirm success of reception and processing.

The various incoming Telemetry sent by FSW over the 1553 interface in response to any of these commands are also examined for CCSDS conformance for Payload values.
	N/A

	15
	Next, the script executes its EPU0 Application Mode Command Processing Order phase.

For all of the commands sent out in the previous two steps, it is verified that the Deque time (deq_msui and deq_lsui fields) returned in the Command Verification Telemetry is in the same increasing order as the commands sent from SC.
	N/A

	16
	Next, the script executes the EPU0 Application Mode Command Execution Notification phase.

For all of the commands sent out in the previous steps, it is verified that the there are Dispatch for Execution timestamps (exec_msui and exec_lsui) received in the Command Verification Telemetry for each of the command sent.
	N/A

	17
	Next the script executes the EPU0 Application Mode Command Completion Status phase.

For all of the commands sent out in the previous steps, it is verified that the Status field in the received Command Verification Telemetry for each of the command sent, contains the correct SUCCESS/ERROR or other status codes.
	N/A

	18
	Next the script executes the EPU0 Application Mode Command Rates phase.

20 commands comprising a mixture of different commands are issued within one second.

Verified by receiving the CmdConfirm Telemetry for all the 20 commands and noting that all 20 of them were correctly received and dispatched for execution.
	N/A

	
	


	

	
	

	


6.4.3 Part 3: EPU1 Application Mode Testing

The test continues with Boot Mode secondary boot command handling functionality on EPU1. 

	Step No.
	Description of Step
	Step Outcome

	19
	The script then sends the LIMPOWERON command to power up EPU1. In response to a powerup, EPU1 should begin a primary boot.

The test script determines whether EPU1 is operating in Boot Mode as a result of the powerup and primary boot by detecting whether the EPU is transmitting boot housekeeping telemetry.  If not, the script sends the LPBCRESET command to EPU1 and checks again. 

If the EPU1 FSW cannot be placed in Boot Mode, LTX prints an error message to the screen and exits, aborting the test.

If the test is NOT aborted, mark “Complete” for the Step Outcome.
	Complete/
Not Complete

	20
	The test script advances the EPU FSW to Application Mode by sending the LPBCRTOSEXEC telecommand, which commands the EPU to perform a secondary boot. 

The script checks that the EPU is operating in Application Mode by detecting whether Application Mode housekeeping telemetry is being transmitted.

If the EPU FSW cannot be advanced to Application Mode, LTX prints an error message to the screen and exits, aborting the test.
	N/A

	21
	Next, the script executes its EPU1 Application Mode Data Format and Integrity phase. In this Step, the script tests for correct processing of valid commands listed in section 1.1.1.

The telecommands that are listed under the packages LCM and LSW in section 1.1.1 are sent sequentially with valid Headers and Checksums. Command Verification Telemetry received for each of these commands is analyzed to confirm success of reception and processing.

The various incoming Telemetry sent by FSW in response to any of these commands are also examined for CCSDS conformance for Header values.
	N/A

	22
	Next, the script executes its EPU1 Application Mode Command Format and Parameter Validation phase. In this step, the script tests for correct processing of commands with valid parameters. All the telecommands that are listed under the packages LCM and LSW in section 1.1.1 are sent sequentially with valid parameters. Command Verification Telemetry received for each of these commands is analyzed to confirm success of reception and processing.

The various incoming Telemetry sent by FSW over the 1553 interface in response to any of these commands are also examined for CCSDS conformance for Payload values.
	N/A

	23
	Next, the script executes its EPU1 Application Mode Command Processing Order phase.

For all of the commands sent out in the previous two steps, it is verified that the Deque time (deq_msui and deq_lsui fields) returned in the Command Verification Telemetry is in the same increasing order as the commands sent from SC.
	N/A

	24
	Next, the script executes the EPU1 Application Mode Command Execution Notification phase.

For all of the commands sent out in the previous steps, it is verified that the there are Dispatch for Execution timestamps (exec_msui and exec_lsui) received in the Command Verification Telemetry for each of the command sent.
	N/A

	25
	Next the script executes the EPU1 Application Mode Command Completion Status phase.

For all of the commands sent out in the previous steps, it is verified that the Status field in the received Command Verification Telemetry for each of the command sent, contains the correct SUCCESS/ERROR or other status codes.
	N/A

	26
	Next the script executes the EPU1 Application Mode Command Rates phase.

20 commands comprising a mixture of different commands are issued within one second.

Verified by receiving the CmdConfirm Telemetry for all the 20 commands and noting that all 20 of them were correctly received and dispatched for execution.
	N/A

	
	



	

	
	

	

	
	


	

	
	

	

	
	
	

	
	
	

	
	
	

	
	

	


6.4.4 Part 4: Review of Test Outputs

This final part of the test covers detailed review of the CMDFNC_002 script output file and verification of PASS/FAIL criteria.

	Step No.
	Description of Step
	Step Outcome

	27
	After the CMDFNC_002 test script has executed all parts of the test described in the previous sections, a dialogue box appears, reporting the directory location to which the test log output file is saved and instructing the test engineer to print the file for review.

Print the log file, retrieve it from the printer, label it, and attach it to this test procedure.
Record the label written on the printed log file: ___________________________________________

Record the full path and filename of the soft copy of this output file:

_______________________________________________________________________ 
	Complete/
Not Complete

	28
	Review the log file. The file contains detailed outputs of the test script, with the names of telecommands being issued, telemetry packets being received, telemetry fields being examined, and status summaries of each major step in the test.

The log file entries follow this table appear interspersed through the log file, followed by “PASS” or “FAIL”.






Confirm that each of the above entries appears in the log file with a “PASS” indication. 

Successful completion of this step verifies all test objectives and sub-objectives for Application Mode.
	Pass/
Fail


Log file ltx_session_CMDFNC_002 results:
Application Mode SIU Data Format and Integrity: PASS
Application Mode SIU Command Format and Parameter Validation: PASS
Application Mode SIU Command Processing Order: PASS
Application Mode SIU Command Execution Notification: PASS
Application Mode SIU Command Completion Status: PASS
Application Mode SIU Command Rates: PASS
Application Mode EPU0 Data Format and Integrity: PASS
Application Mode EPU0 Command Format and Parameter Validation: PASS

Application Mode EPU0 Command Processing Order: PASS
Application Mode EPU0 Command Execution Notification: PASS
Application Mode EPU0 Command Completion Status: PASS
Application Mode EPU0 Command Rates: PASS
Application Mode EPU1 Data Format and Integrity: PASS
Application Mode EPU1 Command Format and Parameter Validation: PASS

Application Mode EPU1 Command Processing Order: PASS
Application Mode EPU1 Command Execution Notification: PASS
Application Mode EPU1 Command Completion Status: PASS
Application Mode EPU1 Command Rates: PASS
********************************************************************

Initial to confirm.

__________________   
_____________ ________________   ______________
Date

Time

Test Engineer

QAE


7. TEST POST_CONDITIONS AND OVERALL OUTCOME

7.1 Test Post-Conditions

The following post-conditions are analyzed and verified by the test script: 

	No.
	Post-Condition
	Post-Condition Met?
(Yes/No)

	1
	SIU in Boot Mode
	

	2
	DAQ, GASU, PDU, and EPUs are powered off.
	


The Test Engineer and Quality Assurance Engineer verify that all test post-conditions are met.

__________________   
_____________ ________________   ______________
Date

Time

Test Engineer

QAE


7.2 Overall Outcome of CMDFNC_002

Based on the analysis of the test results as described in “Test Procedure and Test Analysis”, the overall outcome of Test CMDFNC_002 is as follows:

□ Passed - all of the expected outcomes for the test were confirmed

□ Failed - one or more of the test outcomes were not confirmed

__________________  
________________   ______________

Date

    Test Engineer

QAE


8. CERTIFICATION

I certify that the information obtained under this test procedure is as represented and the information recorded in this document is complete and correct. Any deviations from test procedures described herein are identified in Appendix A.

_________________

__________________________
________________________

Date



Test Engineer (Print Name)

Test Engineer (Signature)

I certify that the information obtained through execution of this test procedure is as represented and the information recorded in this document is complete and correct. Execution of the test, storage of the results, and verification of outcomes were carried out in accordance with quality standards defined in the GLAST Quality Manual (LAT-MD-00091).

_________________
___________________________
_____________________________

Date


Software QA Engineer (Print Name)
Software QA Engineer (Sign)


I certify that the information obtained under this test procedure is as represented and the information recorded in this document is complete and correct. The test procedure, as designed and executed, does indeed verify that the FSW functionality under test satisfies the corresponding requirements from the Flight Software Specification – Level III.

_________________

________________________
__________________________

Date



FSW Manager (Print Name)

FSW Manager (Signature)

Appendix A: Deviations from the Qualification Test Procedure

This section details any deviations from the hardware configuration, software configuration, or test procedure followed during the execution of the test or tests described in this Qualification Test Procedure document. All deviations from the approved procedure are agreed to by the Test Engineer and the Software Quality Engineer during the test execution session. All deviations must be reported during the Post Qualification Test Review, where their impact on the test results will be evaluated.

Hardware Deviations

Describe any deviations from the hardware configuration defined in Section 5.1. Name the hardware that was modified and describe the modifications. If hardware is replaced during execution of the test, name the replaced hardware, the manufacturer, and list an identification number (e.g., GLAT ID number).

______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Software Deviations

Describe any changes made to the software configuration under test or the software configuration used to support test execution, as defined in Section 5.2. Give version numbers of all FSW packages and test packages that were modified. Describe how the contents of the modified software load were verified. Describe these deviations for each test that was modified.

______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Procedural Deviations

Specify any deviations from the test procedure for the test being executed. If this document contains more than one test procedure, list the procedure by number (e.g., “CMDFNC_001”). List by number the steps modified or skipped. Provide a numbered sequence listing any added steps. Describe these deviations for each test that was modified.

______________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________



































































































































































































































































































































































































































































Hard copies of this document are for REFERENCE ONLY and should not be considered the latest revision.

Hard copies of this document are for REFERENCE ONLY and should not be considered the latest revision. 


